**Date:** 07/11/2019

**Not In Attendance:**

**What’s Been Done since the Previous Meeting:**

**Kieran:** Basic conceptual work completed.

**Ibraheem:** Researched into Python; found it can be used with Blender. Completed basic concept work.

**Taylor:** Looked into usage of Python; conceptual work completed.

**James:** Concept work completed. Research into Python.

**What’s Being Done:**

**Kieran:** Programming language implementation; learning more about the chosen programming language. Will be creating scenarios for the generator.

**Ibraheem:** Learning more about chosen programming language; further design work. Will be creating scenarios for the generator.

**Taylor:** Learning more about chosen programming language; further design work. Will be creating graphics for the program.

**James:** Learning more about chosen programming language; further design work. Will be creating graphics for the program.

**Further Discussion:**

Unanimous decision to switch programming language to JavaScript has been made. Python will no longer be the chosen language for this project, however we may decide to implement a further language depending on the outcome of our first development. The whole team will be refreshing their memory and extending their knowledge of JavaScript.

Third-Person Perspective (basic) concepts finalized during meeting.

First-Person Perspective (basic) concepts finalized during meeting.

Group has decided on 15 second timer in some scenarios; also decided that all scenarios will offer three potential outcomes (see Basecamp for pictures detailing this).

Group will be coming away from this meeting and producing a set of scenarios each; we will collaborate on this and make a decision on what we want for the project. Group has settled on IntelliJ as the programming IDE.

Basecamp has been updated with further tasks for graphics design.