**Date:** 12/02/2020

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**Kieran:** Further development of the main program and scenario generator.

**Ibraheem:** Began producing the Stats page.

**Taylor:** Completed Home page for website; further details to be added later in the project.

**James:** Worked out how to get images to appear on the webpage but do not correlate to the ones generated.

**What’s Being Done:**

**Kieran:** Developing generator further; setting up database being used for project.

**Ibraheem:** Continuing work on the Stats page.

**Taylor:** Further graphics work to be done. Preparing first draft of poster.

**James:** Working on a solution to image mapping the graphics so that they correspond to the options that appear on each side of the road.

**Further Discussion:**

Group met to discuss current status of the project. The program is being moved from running off of a JS file to running from an actual database. It has been discovered that more graphics are needed for the program – Taylor has been assigned this task alongside preparing the draft for the project poster. Currently in a position where image mapping has not been solved; the next week will focus partly on resolving in order to help speed up development again.