**Date:** 19/02/2020

**Not In Attendance:**

**What’s Been Done since the Previous Meeting:**

**Kieran:** Further development of the main program.

**Ibraheem:** Development on ‘Statistics’ page.

**Taylor:** Further work on assigned graphics tasks. Completed two basic concepts for the project poster.

**James:** Added functionality to the webpages so all link together. Found solution for mapping graphics to generated characters so they correspond. Implemented Group C characters so gives more dimensions to the options and not a binary choice any more.

**What’s Being Done:**

**Kieran:** Looking into implementing a feature for individual users on the project; this will help the statistics page become more effective/adaptable.

**Ibraheem:** Further develop/styling of Statistics page.

**Taylor:** Working on abstract; will produce final version of poster for the project. Finishing final graphics for the unique characters.

**James:** ‘Cleaning’ final appearance and functionality of website. Adding hover-over and shapes/arrows into the given scenarios; changing Group C to personal characters.

**Further Discussion:**

Kieran may have found a way for users to create ‘accounts’ but without the need for passwords, etc. This allows individuality in the results if this can be achieved. The Statistics page will use Google Charts code to help display the overall results of all users. Group worked more on the main project and documentation. Final touches on main page by James using hover over effects, page nearly finished.