**Date:** 21/02/2020

**Not In Attendance:** N/A

**What’s Been Done since the Previous Meeting:**

**Kieran:** Further development of the main program; basic user account implementation.

**Ibraheem:** Further development on Stats page; updated Gannt chart.

**Taylor:** All graphics for unique characters completed.

**James:** Image mapping/further development on program. Poster and abstract adjustment.

**What’s Being Done:**

**Kieran:** Further work on account implementation; currently deciding time for each instance.

**Ibraheem:** Stats page development.

**Taylor:**  Producing final poster; updating Homepage with more information on project.

**James:** Adding hover-over effects; adding arrows to the scenarios. Will start development on results page.

**Further Discussion:**

Decision has been made to remove the start button from the Homepage and instead have it be the face of the project which will display information about each part of it. Discussion about whether to include timer; group is currently undecided on what the cap should be for generated scenarios (per user, per instance).